# Practitioner Panel — Frontend & API Step‑by‑Step Flow

Goal: Ship the full Practitioner Panel (frontend + backend APIs) with clear phases, checklists, data models, endpoint contracts, and approval/commission logic. This plan assumes: React frontend, Firebase Auth for identity, a custom backend (Node/Express/Nest or similar) with a relational DB (PostgreSQL/MySQL). Swap tech as needed.

## 0) Architecture & Roles

Actors: Practitioner, Admin, End‑User (attendee), System (Stripe/Google/Email/SMS).

Roles/Permissions: - PRACTITIONER: Can manage own profile, studios, rooms, classes; view bookings; request cancellations; view payouts; manage settings. Publishing gated by admin approval of profile and class. - ADMIN: Approves practitioner profiles, studios/edits, classes; manages commissions; moderates reviews; sees payouts dashboards. - USER: Books classes, rates/reviews.

High‑level services: - Auth: Firebase Auth (Email/Password + Google/Facebook/Apple). Backend verifies ID tokens and issues API session (JWT or session cookie). - Payments: Stripe Connect (Express accounts). Platform holds funds; periodic payouts to practitioners. - Calendar: Google Calendar OAuth 2.0 (per practitioner) for one‑way sync (platform → Google) and optional import. - Notifications: Email + SMS (e.g., SendGrid/Twilio) + in‑app.

Core Approval Gates: - Practitioner profile must be APPROVED before any class can be published. - New classes and profile/studio edits enter PENDING until admin approves.

## 1) Data Model (Relational sketch)

practitioners - id (pk), user_id (fk -> users), display_name, photo_url, phone, bio, experience_years, service_locations (ENUM set: studio/mobile/online), primary_modality, modalities JSON[], certifications JSON[], tos_accepted_at, privacy_accepted_at, waiver_accepted_at, status ENUM(draft,pending,approved,rejected), rejection_reason, created_at, updated_at

studios - id, practitioner_id (fk), name, description, address, lat, lng, logo_url, status ENUM(draft,pending,approved,rejected), created_at, updated_at

rooms - id, studio_id (fk), name, capacity, created_at, updated_at

classes - id, practitioner_id (fk), studio_id (nullable), room_id (nullable), title, description, modality, tags JSON[], location_type ENUM(studio,mobile,online), location_text, online_join_link, capacity, price_minor (int), currency, schedule_type ENUM(one_time,recurring), start_at (UTC), end_at (UTC), rrule (text for recurrence), status ENUM(draft,pending,approved,published,archived,rejected), admin_commission_applied DECIMAL(5,2), visibility_from, visibility_to, created_at, updated_at

bookings - id, class_id (fk), user_id (fk), booked_at, status ENUM(booked,cancelled_by_user,cancelled_by_practitioner,attended,no_show,refunded), price_minor, currency, commission_rate_applied DECIMAL(5,2), platform_fee_minor, net_payout_minor, payout_id (nullable), cancelled_at, cancel_reason, created_at, updated_at

payouts - id, practitioner_id, stripe_transfer_id (nullable), status ENUM(scheduled,processing,paid,failed), amount_minor, currency, scheduled_for, created_at, updated_at

commissions - id, level ENUM(global,practitioner,class), subject_id (nullable), commission_rate DECIMAL(5,2), active_from, active_to, created_at

integrations - id, practitioner_id, provider ENUM(google_calendar,stripe_connect), access_token (encrypted), refresh_token (encrypted), account_id/meta, scope, status, created_at, updated_at

reviews - id, class_id, reviewer_user_id, rating (1–5), comment, created_at, updated_at, status ENUM(visible,flagged,removed), escalation_reason (nullable)

notifications - id, user_id (nullable), practitioner_id (nullable), type, payload JSON, channel ENUM(email,sms,in_app), status ENUM(queued,sent,failed), created_at

audit_logs - id, actor_type, actor_id, action, entity, entity_id, diff JSON, created_at

users - id, email, firebase_uid, role ENUM(user,practitioner,admin), created_at, updated_at

Note: snapshot commission_rate_applied and price at booking time for accounting stability.

## 2) Status Machines

Practitioner Profile: draft → pending → approved → (rejected → draft)

Studio: draft → pending → approved → (rejected → draft)

Class: draft → pending → approved → published → archived (admin can reject back to draft)

Booking: booked → attended | no_show | cancelled_by_user | cancelled_by_practitioner → refunded?

Payout: scheduled → processing → paid | failed

## 3) API Contracts (high‑level)

### Auth

- POST /auth/firebase/verify — body: { idToken } → returns { accessToken, user }

- GET /auth/me — returns current user + role + practitioner status

- POST /auth/logout — invalidates session

### Practitioner Profile

- GET /practitioners/me

- POST /practitioners — create profile (draft)

- PATCH /practitioners/me — edits (become pending_edit or create a moderated change request depending on strategy)

- POST /practitioners/me/submit — move to pending

- GET /admin/practitioners?status=pending

- PATCH /admin/practitioners/:id/approve|reject

### Studios & Rooms

- POST /studios

- GET /studios?owner=me

- PATCH /studios/:id (moderated)

- POST /studios/:id/submit

- POST /studios/:id/rooms

- PATCH /rooms/:id

### Classes

- POST /classes — create draft

- GET /classes?owner=me&status=* — listing

- GET /classes/:id

- PATCH /classes/:id — edits (moderated)

- DELETE /classes/:id — only if not published or with no bookings

- POST /classes/:id/submit — to pending

- PATCH /admin/classes/:id/approve|reject

- PATCH /classes/:id/publish

- PATCH /classes/:id/archive

### Bookings

- GET /classes/:id/bookings

- PATCH /bookings/:id/cancel — practitioner‑initiated cancellation (with policy enforcement)

- GET /bookings?classId=&status=

### Calendar (Google)

- GET /integrations/google/auth-url → returns OAuth URL

- POST /integrations/google/callback — exchange code → tokens

- POST /integrations/google/sync — push class sessions to Google

- (Optional webhook for changes if you support 2‑way)

### Payouts & Earnings (Stripe Connect)

- POST /payouts/stripe/connect/onboard-link

- GET /payouts/stripe/account — status of connected account

- GET /payouts/history?from=&to=

- GET /earnings/summary?from=&to= — totals, net, fees

- GET /earnings/by-class

- Stripe webhooks: POST /webhooks/stripe (account.updated, payment_intent.succeeded, charge.refunded, transfer.created, payout.paid, etc.)

### Reviews

- GET /reviews?owner=me

- POST /reviews/:id/escalate — marks review as flagged with reason

- PATCH /admin/reviews/:id/remove|restore

### Public Profile

- GET /public/practitioners/:slug

- GET /public/classes?practitionerId= (upcoming)

### Settings & Account

- PATCH /settings/notifications — { email: bool, sms: bool }

- POST /account/deactivate

- DELETE /account — hard delete (with grace period)

### Notifications

- Internal events → queue → provider → notifications table updates status

## 4) Frontend Screens (React) & Navigation

- Auth & Onboarding

- Sign Up/Login (Email/Password, Google/Facebook/Apple)

- Legal Agreements: ToS, Privacy, Waiver (checkboxes; timestamps saved)

- First‑Time Profile Setup (wizard): Personal Info → Bio/Experience → Modalities → Certifications (upload/links) → Service Location → Review & Submit → Status: Pending

- Dashboard (Home)

- At‑a‑glance cards: Profile status, Next class, Slots booked today, Pending approvals, Payout status

- Profile

- View (locked if pending)

- Edit (changes go to moderation)

- Studios & Rooms

- Create Studio (wizard)

- Rooms list per studio (CRUD)

- Classes

- Create/Edit (draft → pending)

- Listing (filters: active/past, status, modality)

- Class detail: quick stats, attendees

- Calendar connect CTA

- Bookings

- Per‑class attendee list

- Cancel booking (confirm + policy)

- Payouts & Earnings

- Stripe Connect onboarding/status

- Upcoming payouts, history

- Earnings summaries (by booking, by class)

- Reviews

- Ratings summary, list, escalate button

- Public Profile Preview

- Shows how it appears publicly (disabled if not approved)

- Settings

- Notifications (email/SMS)

- Change password

- Deactivate/Delete account

- Notifications Center

- List of recent alerts

- Logout

## 5) Phase‑by‑Phase Delivery Plan (Step‑by‑Step)

### Phase 1 — Auth, Legal, Onboarding (3–4 days)

Frontend - Build Sign Up/Login with Firebase UI flows - Social providers (Google/Facebook/Apple) - Legal agreements (3 checkboxes + modal view of PDFs) → store timestamps - Onboarding wizard (save draft on each step) - Submit profile → shows Pending Approval state

API - /auth/firebase/verify to exchange Firebase ID token → platform JWT - Practitioner CRUD + submit endpoint - Admin endpoints for approvals (stub now if admin app not ready)

DB - users, practitioners, audit_logs

Definition of Done - New practitioner can sign up, complete profile, submit, and see Pending badge.

### Phase 2 — Studios & Rooms (1–2 days)

Frontend - Studio create/edit wizard, logo upload - Rooms CRUD within studio

API - Studio CRUD + submit for approval - Rooms CRUD

DB - studios, rooms

DoD - Practitioner can create studios/rooms; submissions go pending.

### Phase 3 — Class Management (3–4 days)

Frontend - Create/Edit class (title, description, modality, tags, schedule, location, capacity, price) - Recurrence (RRULE builder), timezone awareness, validation - Class list/dashboard with status pills and quick stats

API - Class CRUD + submit for approval - Approve/Reject - Publish/Archive (only if practitioner approved)

DB - classes

DoD - Approved practitioners can get classes approved and published; others blocked with helpful messaging.

### Phase 4 — Calendar Integration (1–2 days)

Frontend - Google connect button, status, disconnect - Manual “Sync now” CTA

API - OAuth URL, callback, sync endpoint

DoD - Published classes appear on practitioner’s Google Calendar (one‑way).

### Phase 5 — Booking Management (2 days)

Frontend - Per‑class attendee list (name, booking time, contact) - Cancel booking action with reason

API - Bookings listing per class - Practitioner cancellation endpoint (enforces policy, triggers notifications/refunds if needed)

DB - bookings

DoD - Practitioner can manage attendees for their classes; cancellations logged and notified.

### Phase 6 — Payouts & Earnings (3 days)

Frontend - Stripe Connect onboarding card; show account status - Earnings summary widgets; payouts history list

API - Onboard link; account status - Earnings summaries; payouts history - Stripe webhook handler (charges, transfers, payouts) → update bookings and payouts

DB - payouts, commissions

DoD - Practitioner sees net payouts and histories with commission applied.

### Phase 7 — Ratings & Reviews (1–2 days)

Frontend - Ratings summary, list, escalate button (reason)

API - GET reviews (owned), POST escalate - Admin moderation endpoints

DB - reviews

DoD - Practitioner can view reviews and escalate; admin can remove/restore.

### Phase 8 — Public Profile (1 day)

Frontend - Preview public profile (read‑only)

API - Public read endpoints by slug

DoD - Approved practitioners’ public profile shows upcoming classes, ratings.

### Phase 9 — Settings & Account (1 day)

Frontend - Notifications toggles, password change, deactivate/delete

API - Update notification prefs; deactivate; delete

DoD - Settings persist; account lifecycle works.

### Phase 10 — Notifications & Alerts (parallel, 1–2 days)

Backend - Event emitters on key actions (booking, cancellation, reminder, approval decisions, payout updates) - Queue & providers (email/SMS)

Frontend - In‑app notification center

DoD - Practitioners receive email/SMS/in‑app alerts per preferences.

## 6) Request/Response Examples

### Create Class (POST /classes)

Request

{
  "title": "Restorative Yoga",
  "description": "Gentle restorative class…",
  "modality": "yoga",
  "tags": ["restorative","beginner"],
  "location_type": "studio",
  "studio_id": "st_123",
  "room_id": "rm_1",
  "capacity": 15,
  "price_minor": 120000,
  "currency": "INR",
  "schedule_type": "recurring",
  "start_at": "2025-08-20T12:30:00Z",
  "end_at": "2025-08-20T13:30:00Z",
  "rrule": "FREQ=WEEKLY;BYDAY=TU;INTERVAL=1"
}

Response

{ "id":"cls_456", "status":"draft" }

### Booking List (GET /classes/:id/bookings)

Response

[
  {
    "id":"bk_1",
    "user": {"name":"Asha K","email":"asha@example.com"},
    "booked_at":"2025-08-10T09:00:00Z",
    "status":"booked"
  }
]

### Earnings Summary (GET /earnings/summary?from=2025-08-01&to=2025-08-31)

Response

{
  "gross_minor": 2500000,
  "platform_fees_minor": 250000,
  "net_minor": 2250000,
  "currency": "INR"
}

## 7) Commission Logic

- Resolution order: class‑level override → practitioner‑level override → global default.

- Commission snapshot taken at booking time and stored on bookings.commission_rate_applied.

- platform_fee_minor = round(price_minor * commission_rate_applied / 100)

- net_payout_minor = price_minor - platform_fee_minor

- Earnings views sum net_payout_minor by class/practitioner/time window.

## 8) Moderation Strategy for Edits

- Option A (simpler): Edits create a pending change copy; approved copy replaces live; until then, live remains unchanged.

- Option B (versioned fields): Track staged vs published versions per entity. Admin UI compares diffs.

Use Option A initially for speed.

## 9) Notifications Matrix (examples)

| Event | Channel | Recipient | Template |
| --- | --- | --- | --- |
| Practitioner submits profile | Email/In‑app | Admin | New practitioner pending approval |
| Profile approved/rejected | Email/SMS/In‑app | Practitioner | Decision + reason |
| Class approved/published | Email/In‑app | Practitioner | Status change |
| New booking | Email/SMS/In‑app | Practitioner | Attendee info |
| Booking cancelled | Email/In‑app | Practitioner | Who cancelled |
| Class reminder (T‑24h, T‑2h) | Email/SMS | Attendees + Practitioner | Start time/location/join link |
| Payout paid/failed | Email/In‑app | Practitioner | Amount/date |
| Review received | In‑app | Practitioner | Rating + link |

## 10) Security & Validation

- Backend verifies Firebase ID token on every request; maps to platform user/role.

- Role‑based access control (RBAC) middleware.

- Approval guard: Prevent publish if practitioner/class not approved.

- Input validation (zod/joi) + consistent error schema { code, message, fieldErrors }.

- Rate limiting on auth and write endpoints.

- Audit log all approvals, payouts, cancellations.

## 11) Timezones & Recurrence

- Store all datetimes in UTC; frontend displays in local tz.

- Use RRULE (RFC 5545) for recurring classes; pre‑expand occurrences for calendar sync and reminders.

## 12) Environment Variables

- FIREBASE_PROJECT_ID, FIREBASE_WEB_API_KEY

- JWT_SECRET

- DATABASE_URL

- STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET

- GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, GOOGLE_REDIRECT_URI

- EMAIL_PROVIDER_KEY, SMS_PROVIDER_KEY

## 13) Testing Checklist (per phase)

- Unit tests for validators and commission math

- API integration tests (auth, approvals, publish guards)

- E2E flows: signup→onboard→submit→approve→create class→approve→publish→book→payout→review

- Webhook signature verification tests (Stripe)

- Timezone tests for schedule display and reminders

## 14) Step‑by‑Step Daily Plan (sample)

Day 1–2: Auth + /auth/firebase/verify + profile draft/save/submit + legal acceptance

Day 3: Admin approve/reject endpoints (stub UI), dashboard badges

Day 4: Studios/rooms CRUD + moderation

Day 5–6: Classes CRUD + submit/approve/publish + list view

Day 7: Google Calendar OAuth + push sync

Day 8–9: Bookings list + cancel w/ policy + notifications

Day 10–11: Stripe Connect onboarding + earnings summaries + webhooks

Day 12: Reviews + escalate

Day 13: Public profile endpoints + preview

Day 14: Settings (notifications/password) + deactivate/delete

Day 15: Notifications center + reminder jobs + polish

## 15) Nice‑to‑Have After MVP

- Two‑way Google Calendar sync

- Class templates & duplicate feature

- Waitlists & overbooking controls

- Coupon codes & promotional pricing

- CSV export of earnings and attendees

- Advanced analytics dashboards

### Done Right ⇒ You’ll Have

- Clear gating with admin approvals

- Accurate net payouts per booking

- Reliable reminders and clean calendars

- A scalable API surface with strong moderation and audits